Project Charter Document

Project Name:	Fertility Insights:Data-Driven IVF Monitoring

Industry:           	Healthcare

Department:	Clinical Analysis

Product/Process:	Data Analysis

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| JANAGAM TEJA | DATA ANALYST |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 25/11/2025 | Teja | Document created |
| 1.1 | 26/11/2025 | Teja | Done some research on the project and gone through some relevent research papers |
| 2.1 | 29/11/2025 | Teja | Research tracker document created |
| 3.1 | 02/12/2025 | Teja | Created Project Architecture Diagram |
| 3.2 | 04/12/2025 | Teja | Collected Datasets Related to Project |
| 4.1 | 06/12/2025 | Teja | Created Data Dictionary Document |
| 5.1 | 08/12/2025 | Teja | Done Preprocessing and EDA on the dataset using SQL. |
| 6.1 | 13/12/2025 | Teja | Started doing preprocessing using python. |
| 7.1 | 18/12/2025 | Teja | Created EDA document |
| 8.1 | 19/12/2025 | Teja | Started creating dashboards using PowerBI |
| 9.1 | 29/12/2025 | Teja | Created final presentation PPT |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 22/11/2025 End date: 01/01/2026)	4

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	5

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	6

7	APPROVALS	6

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem : Rising stress and lifestyle changes have increased IVF demand by 20–30% globally, but overall IVF success rates remain low at 30–35% per cycle. A major contributor is the 25–40% inter-observer variability in embryo grading between embryologists, which leads to inconsistent embryo selection and up to 15–20% loss in implantation potential. Additionally, patients often receive definitive outcome clarity only after 3–4 months, creating delays in clinical decisions and lowering patient satisfaction. These inefficiencies collectively lead to an estimated 10–15% increase in operational cost per cycle and reduce clinic-wide performance visibility across stakeholders.

- Business Objective : Maximize the success rate of ART Procedures.

- Business Constraint : Minimize the treatment cost.

- Success Criteria:

  - Business Success Criteria : Increase the success rate of ART procedures by at least 10%.

  - Economic Success Criteria : Achieve a cost saving of at least 25% by reducing the expenditure on working with embryos of lower grading.

- Data Collection: Data collection for this project was carried out using a combination of publicly available IVF datasets, research publications, and simulated client-provided clinical data.

The datasets include:

  - Clinical and hormonal records of IVF patients

  - IVF lab and embryology performance data

  - Treatment comparison data (CHM vs Non-CHM)

  - Neonatal outcome data

  - Biomarker data (BMP15 and LIF)

- Scope: This project is carried out for the Clinical Analytics & Decision Support function of an IVF clinic.

Departments Covered:

  - Clinical Department (Doctors)

  - Embryology & IVF Lab

  - Medical & Operations Management

  - Neonatal Care

  - Research & Innovation

  - Patient Counseling

The project focuses on data-driven monitoring and analysis of IVF outcomes to support clinical and business decisions.

- Assumptions: The following assumptions are made for the successful execution of the project:

  - Data will be provided by the customer or extracted from public sources

  - Data shared will be anonymized and compliant with privacy standards

  - Required infrastructure such as systems, database access, and compute resources will be provided by the customer

  - Clinical interpretations will be validated by domain experts

  - Dashboards and insights are mandatory deliverables

  - No real-time data ingestion is required

- Risks: The potential risks identified during the project include:

  - Required data may be incomplete or unavailable

  - Data quality issues such as missing or inconsistent values

  - Server or database connectivity issues during data access

- Costs: Project cost –

| Role | No. of Resources | Hours | Hourly Cost (₹) | Total Cost (₹) |
| --- | --- | --- | --- | --- |
| Data Analyst | 1 | 80 | 500 | 40,000 |
| BI Developer | 1 | 60 | 600 | 36,000 |
| Domain Consultant | 1 | 20 | 1,000 | 20,000 |
| Total Estimated Cost |  |  |  | ₹96,000 |

- Timeline: The project was executed over a period of 20–25 days, including:

  - Data collection and preparation

  - Exploratory data analysis

  - Dashboard development

  - Review, final presentation, and documentation

- Approach: Data Analytics Project Management Methodology

# PROJECT OVERVIEW

This project aims to leverage data analytics to improve IVF outcomes by analyzing historical patient, lab, treatment, neonatal, and biomarker data. The solution provides stakeholder-specific dashboards that help optimize success rates, reduce treatment costs, and improve patient experience.

# PROJECT SCOPE

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation |
| - EDA and Descriptive Analytics | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2— Insights documentation |
| - Show case and review, Final Presentation and documentation, Handover and KT. | - Deliverable3.1 – show case and review. - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT |

## Deliverables Out of Scope

- Web Application

- Mobile App

- Cloud based deployment

## Project Duration (start date: 22/11/2025 End date: 31/12/2025)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [22/11/2025] - [01/01/2026] | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics | [04/12/2025] - [19/12/2025] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2--- Insights documentation | [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [20/12/2025] - [29/12/2025] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources and then client provided data is mapped and finally one master data will be shared by AISPRY for further analysis.

- Dashboards and insights are mandatory.

## Project Issues

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 05/12/2025 | High | Data analyst | Data inconsistency across datasets | Resolved via preprocessing. |

## Project Risks

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Data availability | Medium | Project lead | Use public datasets |
| 2 | Data quality | Medium | Data analyst | Validation and cleansing |

# PROJECT REFERENCES

| Project/source | Description |
| --- | --- |
| [ Kaggle IVF datasets | Public IVF datasets |
| WHO ART Reports | Global IVF trends |

# APPROVALS

Prepared by	_JANAGAM TEJA_________________________________

Project Manager

Approved by	Bharani Kumar D__________________

Project Sponsor

__________________________________

Executive Sponsor

__________________________________

Client Sponsor